#### Project Monthly Audit Checklist

| Sl. No. | Checkpoints | Work products | Work Areas Brief | Findings |
| --- | --- | --- | --- | --- |
| REQUIREMENTS STAGE |
|  | Does an extensive statement of work exist for the project |  | Proposal, Contract, Contract Review & Work Order |  |
|  | Has the project proposal been prepared as per guidelines? |  | Proposal, Contract, Contract Review & Work Order |  |
|  | Has Contract been prepared? |  | Proposal, Contract, Contract Review & Work Order |  |
|  | Has the contract been reviewed & approved? Is the Scope of the work clearly defined along with the acceptance criteria? |  | Proposal, Contract, Contract Review & Work Order |  |
|  | Are changes to requirements updated in the proposal/contract? |  | Proposal, Contract, Contract Review & Work Order |  |
|  | Have changes to requirements been communicated to the project team |  | Proposal, Contract, Contract Review & Work Order |  |
|  | Are the activities for estimation as per process? |  | Work Estimation & Schedule |  |
|  | Is the Estimation reviewed? Has the estimation been revisited, if required? |  | Work Estimation & Schedule |  |
|  | Is the latest Estimation Sheet available in the project repository? |  | Tools Usage |  |
|  | Are the project risks identified in the Risk Analysis document? Does the Risk Analysis document reflect the follow-up done on the risks? |  | Risk Identification & Management |  |

| START-UP STAGE |
| --- |
|  | Is there a kick-off meeting held? Has it been recorded? |  | PMP related |  |
|  | Has Knowledge Transition been reviewed? Is there a review sheet for that? |  | PMP related |  |
|  | Has PMP been prepared for the project as per the project standard system and tailoring guidelines? |  | PMP related |  |
|  | Has PMP been reviewed & approved? Do review records for the same exist? |  | PMP related |  |
|  | Does PMP reflect the activities to be carried out in the project and does the same match with the activities being executed in the project? |  | PMP related / Documented Standards, Procedures not followed |  |
|  | Is the PMP updated if there are any mismatches in the activities defined vs. the activities executed? |  | PMP related |  |
|  | Are the Quality Goals for the project identified and are benchmarks for the same been defined? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Are all the mandatory metrics covered? If not, are the reasons justified? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Are Benchmarks defined taking into consideration contractual requirements, if any? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Are the Projects Quality Goals & Benchmarks available in the project measurement sheet and recorded on monthly basis |  | PMS sheet |  |
|  | Is the PMP for the project prepared and is the same reviewed by QA and approved by PM? Do review records for the same exist? |  | PMP related |  |
|  | Is the PMP periodically reviewed and updated for deliverables met revised schedules are to be drawn for deliverables to be met (approved by the PM/PL) if contractually required, the above has to be approved by customer also this has to be brought under version control and for all sections as stated in the PMP . |  | PMP related |  |
|  | Are the Roles & responsibilities in the projects (for all QA related activities like reviews, audits and tests) verified by PM and mentioned clearly in the PMP ? |  | PMP related |  |
|  | Are the Roles & responsibilities for reviews as stated in the job description are consistent across the PMP and in the actual reviews? |  | PMP related |  |
|  | Is a work schedule for the project available? Does the work schedule reflect the current project stage? |  | Work Estimation & Schedule |  |
|  | Are project specific training requirements documented? |  | PMP related |  |
|  | Have QA activities and training planned been scheduled or made part of Project schedule? |  | PMP related |  |
|  | Have the actual on Training conducted been captured? |  | PMP related |  |
|  | Is the Tool Utilization report available? |  | Tool Usage |  |
|  | Are all deviations from standards / templates documented & approved? |  | Process Control |  |
|  | Are evidences of requests placed to Training, HR, and other activity available in terms of Resource Allocation / Release and training needs? |  | Inter Departmental relationship follow up |  |
|  | IS the design activity defined covering interface, data flow and all other requirements as per defined procedure in design document |  | Design |  |
|  | Is the coding standard followed for development activity? |  | Development activity |  |
|  | Is integration plan prepared and covers criteria, test procedure , methodology etc as per defined procedure |  | Integration |  |

| FOR THE WORK PRODUCTS OF EACH STAGE |
| --- |
|  | Are the Work Products identified in the PMP available for all the issues as per the task list? |  | Documented Standards, Procedures not followed |  |
|  | Are the Work Products identified for each stage developed & delivered as per schedule? Do the work products comply with the documented standards and meet the specified objective? |  | Documented Standards & Procedures not followed |  |
|  | Are all the work products reviewed and approved before moving to the subsequent phases? Are reviews done as defined in PMP ? Do review records for the same exist? |  | Reviews / Testing |  |
|  | Has any training been conducted for the reviewers. |  | Training |  |
|  | Is there a checklist available for the work product review done by the peer. |  | Review/Testing |  |
|  | Are the reported review defects tracked to closure? |  | Reviews / Testing |  |
|  | Are evidences of comments / defects found during reviews / testing available (to fulfill adequacy of reviews) in each phase of SELC activities? |  | Reviews / Testing |  |
|  | Has the work product been sent for re-review for changes done after review comments have been accepted? . |  | Review/Testing |  |
|  | Are the defects for the stage logged? |  | Review/Testing |  |
|  | Have preventive actions been identified based on the common errors of the current stage? Has the action proposal been documented? |  | Defect Prevention |  |
|  | Have preventive actions identified in the previous stage been carried out? Has the action proposal of the previous stage been tracked to closure? |  | Defect Prevention |  |
|  | Have causal analysis meetings been conducted on a periodic/event-driven basis? Have the same been minute? |  | Defect Prevention |  |
|  | Have changes to schedules been communicated to the Steering Committee? |  | Work Estimation & Schedule |  |
|  | If the reported bug/enhancement is not cosmetic in nature, has Program specification been prepared? |  | Documented Standards, Procedures not followed |  |
|  | Have the test analysis report been reviewed and approved? Is it prepared in a phased manner, has it been reviewed at every stage of pupation? Do Review Records for the same exist? |  | Reviews / Testing |  |
|  | Have any of the reported bugs triggered change in the existing design? If yes, is the Program Specification updated? |  | Process Control |  |
|  | Are the updated Program Specification reviewed and do review records for the same exist? |  | Reviews / Testing |  |
|  | Do Test Procedures exist for the fixed units? Is the test coverage sufficient? |  | Reviews / Testing |  |
|  | Are the Test Procedures reviewed and do review records for the same exist? |  | Reviews / Testing |  |
|  | Is Code Review done and do Review Records for the same exist? |  | Reviews / Testing |  |
|  | Are all action points from reviews (Test Procedures/Code/Program specs) closed? Do the review records reflect this? |  | Reviews/Testing |  |
|  | Has testing been carried out as per the Test Procedures? |  | Reviews / Testing |  |
|  | Are test logs with the test results available? Are results of multiple runs (if any) logged? |  | Quality Records |  |
|  | Are the bugs reported during testing (if any) resolved? |  | Reviews / Testing |  |
|  | Is a Software Release Notice detailing the deliverables, their version, etc. prepared and is the same reviewed and approved? |  | Documented Standards & Procedures follow up |  |
|  | Has client acceptance been obtained for all the units that have been fixed and delivered? |  | Proposal; Contract |  |
|  | Is the mechanism for handling post shipment complaints/queries defined in PMP followed? |  | Documented Standards & Procedures not followed |  |
|  | Is the effort spent logged in the Time Sheet System / equivalent tool? Is the data for actual effort taken from the tool? |  | Tool Usage |  |
|  | Are there any new tools developed in the project? If yes, is the same validated before use and is it evident? |  | Tool Validation |  |
|  | Is the validated tool updated in Repository? |  | Tool Usage |  |
|  | Are the tools identified for use in the project, used effectively? If not, are the reasons updated in the Tool Utilization Report? |  | Tools not used effectively |  |
| CONFIGURATION MANAGEMENT RELATED |
|  | Is the CM coordinator for the project identified & is the same depicted in the organization chart of PMP ? |  | CM Related |  |
|  | Are the CM activities detailed in configuration plan in terms of :- Configuration Items being identified Properly named and acquired, with location (server, directory etc.) (SOFTWARE CONFIGURATION STATUS FORM) Evidence of configuration control for all configuration items (maintenance of change request form) Revision Notice Change request form and logs being maintained in the project for making changes to baseline item Clear definition of Base lining mechanisms & Version Control mechanisms of the CI’s |  | Software Configuration Management |  |
|  | Is the version control mechanism for Work products in line with that stated in CM plan? |  | Documented Standards, Procedures |  |
|  | Is the Software Configuration Status Form updated with the current status of the cm item list? |  | Software Configuration management |  |
| METRICS RELATED |
|  | Has Monthly Metrics data been collected and is the same reported in Project measurement sheet? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Are all metrics data captured based on the Unit Of Measure defined for the project? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Has corrective action been specified & is necessary follow-up done if there is a deviation that is more than allowable limit? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Is Analysis of Metrics Data due in the current month (Ref. Periodicity as per Metrics Plan in PMP )? If Yes, is the same carried out? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Do the results of Metrics Analysis trigger revision of Project Level Benchmarks? If Yes, is the same carried out? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
|  | Have the revised benchmarks been reviewed and approved? Do review records for the same exist? |  | Quality Goals, Benchmarks, Metrics & Metrics Analysis |  |
| Defect Prevention related |
|  | Are the defection prevention activities in the project carried out as per the Software Defect Prevention Plan? |  | Process Control |  |
|  | Is the status of the defect prevention activities in the project being reported to the Project group? |  | Intergroup communication |  |
|  | Have defects been identified and analyzed to determine the root causes and categorized under different root causes? |  | Quality Goals; Benchmarks; Metrics & Analysis |  |
|  | Has causal analysis been carried out? |  | Quality Goals; Benchmarks; Metrics & Analysis |  |
| General |
|  | Has traceability matrix been prepared and maintained? |  | Documented Standards & Procedures not followed |  |
|  | Feedback (customer complaints, appreciation mails etc.) from the customer on Project team performance registered and action taken? Lotus notes updated / Customer complaint form available? |  | Customer Complaints |  |
|  | Are software release notices detailing the deliverables, their version, etc. been prepared for all releases to customer? Have the same been reviewed and approved? |  | Documented Standards & Procedures not followed |  |
|  | Are the associated documents sent with the deliverable, reviewed and approved? Do review records for the same exist? |  | Reviews / Testing |  |
|  | Has client acceptance been obtained for all the units that have been fixed and delivered? |  | Proposal; Contract |  |
|  | Is the mechanism for handling post shipment complaints/queries defined in PMP followed? |  | Documented Standards & Procedures not followed |  |
|  | Does PMP update occur for any change in the allocated resource, scope of work, schedule? |  | PMP related |  |
|  | Are updates to PMP reviewed and approved? Are review records of the same maintained? |  | PMP related |  |
|  | Is there any slippage in the delivery schedules? If yes, reasons for the same. |  | Work estimation and schedule |  |
|  | Have the status reports been sent to the customer as per the defined periodicity? |  | Work Estimation & Schedule |  |
|  | Whenever the client is intimated regarding Revision of Project Schedules Changes to Functional Specs. mutually agreed Requirements Changes (mutually approved) Is the same documented and approved by authorized personnel and is an official communication sent to the customer? Has the same been communicated to the Steering Committee? |  | Work Estimation & Schedule |  |
|  | Does the top management is reported and all necessary project related points are discussed with higher management? IS there any actions emerged and closed in timely manner? |  | Monthly management review meeting |  |
|  | Have Handover/Takeover documents and Resource Release forms been prepared if manpower resources are released from the projects? |  | Process Control |  |
|  | Have all quality records including the Status Reports, Minutes of Meetings, etc. addressed in the Master list of quality records? |  | Quality Records |  |
|  | Are the previous Audits NCs (including appraisal audit) closed by Auditor/QR after verifying the corrective /preventive action taken by the auditee? |  | Previous NC’s not closed |  |
|  | Have the Quality Reviewers undergone the training on QSM, SELC and Quality tools? |  | Training |  |
|  | Is QR activity effectively carried out in the project Project Startup audit done Project Monthly audits taking place |  | Internal Quality Audits |  |
|  | Is the QR activity report updated & maintained and maintained current in Lotus Notes – SQA Database? |  | Tool Usage |  |
|  | Is the achievement of Quality Goals evaluated by QRs at the end of project stages or project milestones? |  | Internal Quality Audits |  |
|  | Traceability Tracking in the project’s Life cycle. Taking one customer / user requirement and tracking the same till testing, in terms of how it has been addressed in requirement document, design document and test cases id. |  | Process Control |  |
|  | Are training records like Project specific training form [Skills Certification Form], Training Requisition Form etc. available? |  | Training |  |
| Customer Communication related |
|  | What is the action plan based on the customer feedback? |  | Customer satisfaction |  |
|  | Are the action items tracked to closure and the customer intimated regarding the same? |  | Customer satisfaction |  |
|  | Is the senior management intimated about the satisfaction level of the customers on a periodic basis |  | Customer satisfaction |  |